|  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  |  | | | | | | | | | | | | | | | | | | | | | | | | | | | | | | | | | | | | | | | | | | | | |  | |  | |
|  |  |  | |  | |
|  |  |  | ACTUAL GANTT CHART | | | | | | | | | | | | | | | | | |  | |  | |  | | |  | | |  | |  | |  | |  | |  | |  | |  | |  |  | |  | |
|  |  |  |  |  |  | | | |  | | | |  | |  | |  | |  | |  | |  | |  | | |  | | |  | |  | |  | |  | |  | |  | |  | |  |  | |  | |
|  |  |  | **PROJECT:** | | **WEB DATABASE APPLICATION** | | | | | | | | | | | | | | | | | |  | |  | | |  | | |  | |  | |  | |  | |  | |  | |  | |  |  | |  | |
|  |  |  | **Company:** | | **TV Recycling Company X** | | | | | | | | | | | | | | | | | |  | |  | | |  | | |  | |  | |  | |  | |  | |  | |  | |  |  | |  | |
|  |  |  |  |  |  | | | |  | | | |  | |  | |  | |  | |  | |  |  | | |  | | |  | |  | |  | |  | |  | |  | | |  | |  |  | |  | |
|  |  |  |  |  |  | | | |  | | | |  | |  | |  | |  | |  | |  |  | | |  | | |  | |  | |  | |  | |  | |  | | |  | |  |  | |  | |
|  |  |  | TERM 1 | | | | | | | | | | | | | | | | | | | | |  | | | | | | | | | | | | | | | | | |  | |
|  |  | Task name | Start date | End date | WEEK 1 | WEEK 2 | WEEK 3 | | | WEEK 4 | WEEK 5 | WEEK 6 | | WEEK 7 | | WEEK 8 | | WEEK 9 | | WEEK 10 | | WEEK 11 | |  | |  | | |
|  |  | **PROJECT SPECIFICATION** | **13/09/2021** | **11/10/2021** |  |  |  | | |  |  |  | |  | |  | |  | |  | |  | |  | |  | | |
|  |  | Find Supervisor and Moderator | 13/09/2021 | 27/09/2021 |  |  |  | | |  |  |  | |  | |  | |  | |  | |  | |  | |  | | |
|  |  | Define Project Idea | 20/09/2021 | 04/10/2021 |  |  |  | | |  |  |  | |  | |  | |  | |  | |  | |  | |  | | |
|  |  | Finalise project topic | 27/09/2021 | 04/10/2021 |  |  |  | | |  |  |  | |  | |  | |  | |  | |  | |  | |  | | |
|  |  | *Complete project specification from* | 27/09/2021 | 04/09/2021 |  |  |  | | |  |  |  | |  | |  | |  | |  | |  | |  | |  | | |
|  |  | *Formal Supervisor Meeting 1* | 27/09/2021 | 04/09/2021 |  |  |  | | |  |  |  | |  | |  | |  | |  | |  | |  | |  | | |
|  |  | Submit Project Specification Form | 04/10/2021 | 11/10/2021 |  |  |  | | |  |  |  | |  | |  | |  | |  | |  | |  | |  | | |
|  |  | **INTERIM REPORT** | **11/10/2021** | **26/11/2021** |  |  |  | | |  |  |  | |  | |  | |  | |  | |  | |  | |  | | |
|  |  | Introduction | 11/10/2021 | 18/10/2021 |  |  |  | | |  |  |  | |  | |  | |  | |  | |  | |  | |  | | |
|  |  | Literature review | 18/10/2021 | 25/10/2021 |  |  |  | | |  |  |  | |  | |  | |  | |  | |  | |  | |  | | |
|  |  | Meet Company X | 18/10/2021 | 25/10/2021 |  |  |  | | |  |  |  | |  | |  | |  | |  | |  | |  | |  | | |
|  |  | *Technical review* | 25/10/2021 | 08/11/2021 |  |  |  | | |  |  |  | |  | |  | |  | |  | |  | |  | |  | | |
|  |  | *Formal Supervisor Meeting 2/Feedback* | 25/10/2021 | 01/11/2021 |  |  |  | | |  |  |  | |  | |  | |  | |  | |  | |  | |  | | |
|  |  | *Fix report/Preliminary Work* | 01/11/2021 | 08/11/2021 |  |  |  | | |  |  |  | |  | |  | |  | |  | |  | |  | |  | | |
|  |  | Progress/Future Planned Work |  |  |  |  |  | | |  |  |  | |  | |  | |  | |  | |  | |  | |  | | |
|  |  | Formal Supervisor Meeting 3/Feedback |  |  |  |  |  | | |  |  |  | |  | |  | |  | |  | |  | |  | |  | | |
|  |  | Submit interim report |  |  |  |  |  | | |  |  |  | |  | |  | |  | |  | |  | |  | |  | | |
|  |  |  |  |  |  | | |  | | | | | | | | | | | | | | | |  | | | | | | | | | | | | | | | | | |  | |
|  |  |  |  |  |  | | | |  | | | |  | | | | | | | | | | | | | | | | | | | | | | | | | | | | | | | | | |  | |  |